PlantProcess IQ

Implementation Validation Audit

Current build measured against Vision, Design & Architecture Doctrine v4.0

Prepared for:  Karim · SOU Industrial Software, Düsseldorf

Snapshot date:  2 June 2026 (193124 codebase export)

Scope:  1,171 files · ~300,000 lines · .NET 9 backend · React/TS frontend · PostgreSQL

Method:  Static source validation against the 10 acceptance gates and the four-track compass

CONFIDENTIAL — SOU Industrial Software

# Contents

# 0 · How to read this audit

This document does one job: it tells you, honestly, where the build stands against the v4 doctrine — not against a wish-list. Every claim below was traced to actual source files in the 2 June export. The doctrine itself forbids the word "done" without proof, so this audit grades by evidence, not optimism.

You asked for five buckets. They are all here (§2–§6), preceded by a gate scorecard (§1) and followed by a deep-dive on the single highest-leverage finding (§7), per-gate detail (§8), and a prioritized remediation backlog in your §19 task format (§9).

### Validation caveat (important for honesty — the product's own principle)

This is static validation: files were read, traced, and cross-checked, but the test suite was not executed, the database was not stood up, and no endpoint was called live. So "DONE" here means the contract, code and wiring are present and faithful to the doctrine — it is the strongest claim a code read can support, but it is not a substitute for the green E2E + integration run your §13 quality bar ultimately requires. Where I could not confirm a behaviour by reading alone, I say so.

# 1 · Gate scorecard

The ten acceptance gates from doctrine §19. The percentage is an evidence-weighted completeness estimate; the bucket follows your thresholds (>90% done, 65–90% partial, <65% gap). Gates marked with a lock are doctrine "no-85%" gates — for these, anything below ~100% green is a hole, not partial credit.

| Gate | Area | Score | Bucket | One-line verdict |
| --- | --- | --- | --- | --- |
| G1 | Source integration | 80% | PARTIAL | All 6 connectors are real; only CSV/Excel are demo-certified. |
| G2 | Mapping & genealogy | 82% | PARTIAL | SafeSqlValidator excellent; versioning, keys, genealogy present. |
| G3 | Workflow (HMI-built) | 75% | PARTIAL | Builders + jobs + delta-import solid; widget script layer thin. |
| G4 | Intelligence | 70% | PARTIAL | Simple/value/assistant/suggestions wired; advanced stats dormant. |
| G5 🔒 | Access & isolation | 75% | PARTIAL | Auth hardening excellent; multi-tenant isolation single-tenant-live. |
| G6 | UI/UX & no-dead-button | 75% | PARTIAL | Design system strong; no global RFC-7807 handler; orphaned pages. |
| G7 | Demo | 75% | PARTIAL | Generator + 8 source shapes + lifecycle; full volume unverified. |
| G8 | Website | 65% | PARTIAL | Brand + pricing + honesty proof; 5-product ecosystem thin. |
| G9 | Operations | 70% | PARTIAL | Health + exposure proof excellent; backup/restore missing. |
| G10 🔒 | Zero-defect quality bar | 70% | PARTIAL | Many proofs real; exception net + isolation + FDR proof open. |

Headline: the build is solid and unusually principled — the hard, easy-to-fake parts (SQL safety, honesty enforcement, statistical correctness, security hardening) are genuinely well done. The distance to a demo-safe, gate-green state is concentrated in a small number of high-leverage items, most of which are integration/closure work on top of code that already exists, not green-field building.

# 2 · Bucket 1 — Done well (>90%)

These are complete and faithful to the doctrine by code reading. Evidence file paths are given so any reviewer can verify.

| Item | Why it qualifies + evidence | Doctrine |
| --- | --- | --- |
| SafeSqlValidator | Comment-stripping, single-statement rule, comprehensive forbidden-token list (xp_cmdshell, dblink, pg_sleep, openrowset, waitfor, sp_executesql…), all JOIN/comma-join styles, CTE extraction, WITH RECURSIVE LIMIT enforcement, table allow-list (deny-by-default). PlantProcess.Application/Integration/Security/SafeSqlValidator.cs | §4.3, G2/G10 |
| Production boot security | P01P02StartupGuard requires 64-char key in prod, rejects placeholder/default tokens (admin, password, ChangeMe123!…), forces bootstrap admin disabled outside Development. Closes the prior hardcoded-key/bootstrap finding. Api/Security/P01P02StartupGuard.cs, AuthOptions.cs | §13, G5 |
| Password hashing & tokens | PBKDF2 (Rfc2898) + per-user salt + iterations; JWT carries tenant_id/tenant_code; __Host- refresh cookie (Secure, SameSite=Strict). Api/Security/AuthStore.cs | G5 |
| Value / Impact engine | Exact §7.5 EUR formula; production-stop (not raw downtime) weighting; low/mid/high RANGE; ABSTAINS on missing assumptions; provenance handle per term; ValueHonestyLint rejects "guaranteed"/"will save". WIRED. Application/Analytics/Value/* | §7.5 |
| Assistant grounding | GroundingService blocks any sentence whose numbers aren't authorized by a claim handle; filters synthetic/seed evidence; refuses without approved evidence. ExtractiveAssistantModel composes only from retrieved chunks (no LLM arithmetic). Application/Assistant/* | §2, §7.7 |
| Suggestion engine | Deterministic (MD5-stable IDs), evidence-required (no card without a resolvable handle), ranged impact, mandatory honesty text, impact-first ordering. Application/Analytics/Suggestions/SuggestionEngine.cs | §7.6 |
| Simple-analysis contract | /api/analytics/simple exposes count/sum/avg/min/max/median/stddev/trend/distribution over real SQL and returns the formula in metadata (transparent math). Uses Analytics.Core primitives. Endpoints/Analytics/SimpleAnalysisEndpoints.cs | §6.1 |
| KPI as first-class view | KpiEvaluationService reads value_expression + schema view, resolves a physical relation, evaluates tenant-scoped with typed errors. Api/Analytics/KpiEvaluationService.cs | §4.4 |
| Design tokens + components | Exact doctrine hex in tokens.ts; Storybook-documented Standard Button/Fields/Surface/Table/Tabs + 744-line CSS. components/standard/* | §15.2, G6 |
| Health / readiness | /health, /db-health (migration-aware, 503 on pending), /health/ready combined gate. Endpoints/Health/HealthEndpoints.cs | §16, G9 |
| Connector-truth catalog | ConnectorProviderCatalog marks availability honestly per source type (CSV/Excel live; DB connectors "planned"). Application/Integration/Connectors/ConnectorProviderCatalog.cs | §2, G1 |

# 3 · Bucket 2 — Partial (65–90%)

Real foundations exist; specific closure work remains. Each row names exactly what is missing.

| Item | What exists vs. what's missing | Gap to close |
| --- | --- | --- |
| Connectors (DB types) | PostgreSQL/MSSQL/MySQL/Oracle are REAL (live connections, schema discovery, test queries) — not stubs. But only CSV/Excel have smoke tests, so the catalog marks the four DB types "not available now," yet the demo needs 6 live DB sources. | Add DB connector smoke tests; flip availability once green. |
| Genealogy & mapping | Business-key dictionary + validator, material_aliases, mapping versions + rollback transactions, genealogy edges + cycle/orphan validators, 332-line canonical mapping engine. Bidirectional thread is SQL-based. | Confirm rollback returns typed error end-to-end; prove the §5.1 golden-thread walk both directions on demo data. |
| Page / widget builder | PageBuilder page + reducer + 423-line endpoints, widget builder wizard, dashboard grid + drag/drop, layout persistence. | Verify every builder action is non-dead; finish save/clone/version edge states. |
| Widget script layer | Real builder step + preview + templates + ProPlus license gate, plus SQL layer scripts (113/117). But a constrained key=value DSL, not the §12.1 aggregate/HAVING grammar. | PPIQ-WF-012/013/014: compile-to-safe-SQL + perf-estimate + richer grammar. |
| RBAC matrix | All 11 doctrine roles defined; global FallbackPolicy.RequireAuthenticatedUser() on all 374 endpoints; 28 explicit role checks; compatibility mapping. | Wire the full data-driven §10.1 permission matrix; per-role tests. |
| Audit trail | Real middleware writes one row per audited prefix via IAuditLogService; 096 audit-log immutability hardening script. | Add before/after state capture + tamper-evident chaining; widen coverage. |
| Jobs system | JobDefinition + JobRunHistory entities, status enums, orchestrator + runtime services, 1,889-line delta-import engine, per-source scheduling. | Confirm concurrency control + backoff visible in monitor for ML jobs. |
| Demo dataset | generate_phase1_golden_demo_data.py (default 630 heats), 8 source-shape SQL, genealogy spine, mapping views, 414-line demo lifecycle, anti-facade seed filtering. | Verify >100k volume + cross-source genealogy resolution by running it. |
| Website | Brand system (exact tokens), connector-honesty + positioning-truth blocks, pricing/license matrix, screenshots, demo-request CTA, no forbidden claims. | Build the 5-product ecosystem pages (MES/QES/Yard/Energy). |

# 4 · Bucket 3 — Big gaps (<65%) — focus here

These are the items where the distance to the doctrine is largest and the risk is highest. They are ordered by leverage.

| # | Gap | Reality vs. doctrine | Gate | Score |
| --- | --- | --- | --- | --- |
| 1 | Advanced-analysis live wiring | The live correlation endpoint runs a PostgreSQL function that self-describes as a "Pearson baseline facade … Spearman/Cramer/MI belongs to T216." The rigorous statistics (MI, Cramér's V, Lasso, VIF, BH-FDR, bootstrap, stratification) exist and are unit-tested in Analytics.Core but are referenced ONLY from tests — dormant. See §7. | G4 | 40% |
| 2 | Multi-tenant isolation | Schema is tenant-aware and JWT carries tenant claims, but only one tenant exists, the default GUID is hardcoded in ~28 places, there is no ITenantAccessor, and no two-tenant 403 proof. Doctrine calls isolation "absolute." | G5 🔒 | 55% |
| 3 | Global error safety net | No global exception handler and no AddProblemDetails. Errors are ad-hoc (94 BadRequest, 142 NotFound, only 4 Results.Problem). An unhandled exception in any of 374 endpoints can surface a raw 500 (stack trace in dev) — directly against §13 "customer-safe error." | G6/G10 🔒 | 45% |
| 4 | Backup / restore | Health, exposure proof, password rotation exist, but no backup or tested-restore automation. §16/G9 require daily backup with a tested restore for demo and pilot. | G9 | 20% |
| 5 | Website 5-product ecosystem | Strong single proof-site for PlantProcess IQ, but the MES/QES/Yard/Energy product pages the doctrine §15.5 specifies are thin or absent. | G8 | 50% |

# 5 · Bucket 4 — Brilliant / over expectation

Work that exceeds what the doctrine strictly required, or is done to a notably high standard.

| Strength | Why it stands out |
| --- | --- |
| The Analytics.Core statistics library | Genuinely textbook-correct and complete: entropy-normalized Mutual Information, chi-square Cramér's V, coordinate-descent Lasso, VarianceInflation (VIF), MethodSelector, and a StatisticalDiscipline module with real Benjamini-Hochberg FDR, stratification-survival, and deterministic-seed bootstrap (percentile CI + sign-consistency). ReadinessGate thresholds match §7.3 to the number (heats 60/30, events 40/15, minority 10%/3%, completeness 95%/85%). Fully unit-tested. This is the strongest single piece of engineering in the codebase — see §7 for the one caveat. |
| Honesty enforced in code (not asserted) | The honesty contract is mechanical: the assistant's no-fabrication guard rejects uncited numbers before display; ValueHonestyLint blocks forbidden phrasing; suggestion/value engines refuse evidence-less output; seed rows (origin = seed) are filtered from live computation; the connector catalog refuses to claim availability it can't prove. This is exactly the doctrine's "honesty is the product" principle, realized. |
| verify-server-exposure.sh | A real nmap-based proof that scans 22/80/443/9090/5432/6379/3000/3001/5063/5341/16686 and FAILS the run if PostgreSQL, Redis, Grafana, or the direct API are publicly open. Operationalizes §16 security far beyond a checklist. |
| Production startup guard | Fail-fast on weak/placeholder secrets with a clear, actionable error, plus forced bootstrap-admin disablement outside Development. The right way to make "production boot safety" real. |
| Migration-aware DB health | /db-health reports pending migrations and returns 503 with the exact remediation command — operationally thoughtful. |

# 6 · Bucket 5 — Done poorly / needs refactor

Not necessarily broken, but carrying risk, debt, or wasted value. Fix posture, not just function.

| Issue | Problem + evidence | Action |
| --- | --- | --- |
| No global exception handling | Ad-hoc error returns; no RFC-7807 envelope; no catch-all. Any of 374 endpoints can leak a raw 500. (Program.cs has CORS/rate-limit/HTTPS but no AddProblemDetails/UseExceptionHandler.) | Add AddProblemDetails + UseExceptionHandler / IExceptionHandler. |
| Brilliant statistics left dormant | Analytics.Core (MI/Cramér's V/Lasso/VIF/FDR/bootstrap/ReadinessGate) is referenced only from the test project — never from a live endpoint. The hard work delivers no product value until wired. The live path is the SQL Pearson facade. | Wire library into the live compute path (see §7 + §9 item 1). |
| Duplicate / orphaned pages | 6 page pairs exist in both nested and flat paths (AdminPage, CorrelationPage, DashboardPage, DataQualityPage, MaterialInvestigationPage, RiskDashboardPage). Most flat copies are dead code; DashboardPage is imported from two paths. | Delete orphans; single canonical path per page; lint to prevent recurrence. |
| Read-only is a flag, not a guard | Connectors record readOnlyEnforced as metadata but do not set a session-level read-only mode (no default_transaction_read_only / ApplicationIntent=ReadOnly). SafeSqlValidator covers authored SQL, but the connection itself isn't hardened. | Set session read-only on connect for all DB connectors. |
| "Facade" naming risk | ppiq_ml_compute_correlations_v6 is labelled "type-aware" but computes Pearson. If a demo surfaces it as Spearman/MI with q-values/stability that aren't truly computed, that violates the anti-facade rule it otherwise honours. | Either wire real methods or label outputs as Pearson until then. |

# 7 · The #1 finding — the brilliant engine is not plugged in

This deserves its own section because it is simultaneously your best work and your biggest single gap, and resolving it moves G4 and two North-Star sensations at once.

### What is true

- The statistics are real and correct. Analytics.Core implements normalized MI, Cramér's V, Lasso, VIF, a MethodSelector, Benjamini-Hochberg FDR, stratification-survival, and deterministic bootstrap stability. The ReadinessGate matches §7.3 thresholds exactly. All are unit-tested (213 backend facts).

- The simple tier IS wired. SimpleAnalysisEndpoints calls Analytics.Core primitives over real SQL — so the §6.1 transparent-math contract is live.

- The advanced tier is NOT wired. The correlation endpoint calls the PostgreSQL function ppiq_ml_compute_correlations_v6, which states in its own message: "Pearson baseline now; Spearman/Cramer/MI expansion belongs to T216 rigorous statistics." The rich C# methods are referenced only from tests.

### Why it matters

The §7.4 worked example — the demo's signature "it told me something I didn't know, and proved it" moment — shows Spearman r_s = 0.41, q = 0.004, stability 86%; MI = 0.23, q = 0.011; excluded casting speed (VIF 7.8). The live engine currently produces none of that: it produces Pearson coefficients with placeholder q-value columns and no bootstrap/VIF/stratification. Surfacing those numbers as if computed would breach the very anti-facade rule the rest of the system upholds.

### The good news

The expensive part is finished. This is wiring, not research. Two viable paths: (a) call the Analytics.Core methods from a .NET compute service that pulls feature/outcome vectors and writes results + q/stability/VIF back, replacing the SQL facade as the live path; or (b) port the same methods into the SQL function. Path (a) reuses the already-tested code directly and is the lower-risk move. Either way, surface method, n, q-value, stability and exclusions in the API and HMI so the advanced result matches §7.4.

# 8 · Per-gate detail & evidence

### G1 · Source integration — 80% (Partial)

- Six connectors implemented for real: PostgreSqlConnector, MsSqlConnector, MySqlDataConnector, OracleConnector, CsvConnector, ExcelConnector — each with TestConnection, schema discovery, and read (Infrastructure/Connectors/*).

- ConnectorProviderCatalog gives honest per-type availability; DataSourceConnectorFactory dispatches by provider.

- Open: only CSV/Excel are smoke-tested, so DB types are flagged unavailable while the demo needs 6 live DB sources; read-only is metadata not session-level.

### G2 · Mapping & genealogy — 82% (Partial)

- SafeSqlValidator (424 lines) is the standout — see §2. Business-key dictionary (ppiq_business_key_definitions) + validator; material_aliases hold normalized members.

- Mapping versioning via ppiq_mapping_versions; rollback through DB transactions; canonical mapping engine 120_phase02 (332 lines).

- Genealogy edges + cycle-prevention on create + ppiq_validate_genealogy_graph(). Open: confirm typed-error rollback and the bidirectional golden-thread walk on demo data.

### G3 · Workflow (HMI-built) — 75% (Partial)

- Page builder (reducer + 423-line endpoints), widget builder wizard, dashboard grid + drag/drop + layout persistence.

- Jobs backbone: definitions, run history, orchestrator, runtime, status enums; 1,889-line two-stage delta-import engine.

- Open: widget script layer is a constrained DSL (not §12.1 grammar); confirm no dead builder actions.

### G4 · Intelligence — 70% (Partial; bimodal)

- WIRED + faithful: simple analysis (§6.1), KPI views (§4.4), Value engine (§7.5), Assistant grounding (§2/§7.7), Suggestion engine (§7.6), risk scoring + calibration.

- NOT wired: the advanced statistical discipline (§7.3/§7.4) — Analytics.Core is dormant; live path is the SQL Pearson facade. See §7.

- This single wiring item is the difference between 70% and ~90% for G4.

### G5 · Access & isolation — 75% (Partial; 🔒 gate)

- Auth hardening is excellent (PBKDF2, JWT+tenant claims, __Host- cookies, startup guard). 11 roles; global auth fallback on all endpoints; 28 role checks.

- Audit middleware + immutability hardening (096).

- Open (gate-critical): multi-tenant isolation is single-tenant-live with a hardcoded default GUID and no two-tenant 403 proof; full §10.1 matrix and before/after audit are partial.

### G6 · UI/UX & no-dead-button — 75% (Partial)

- Design tokens (exact hex) + Storybook standard component library; DataFetchBoundary/ErrorBoundary; the banned "could not be loaded" phrase now lives only in tests/scanners (runtime says "Failed to load …").

- Playwright matrix present (557 frontend assertions).

- Open (gate-critical): no global RFC-7807 exception handler; 6 duplicate/orphaned page files; complete action-matrix enumeration.

### G7 · Demo — 75% (Partial)

- generate_phase1_golden_demo_data.py (default 630 heats) + synthetic generators; 8 source-shape SQL; genealogy spine; mapping views; 414-line demo lifecycle; anti-facade seed filtering.

- /health/ready doubles as a one-click readiness check.

- Open: confirm >100k volume + cross-source genealogy resolution by executing the generator.

### G8 · Website — 65% (Partial)

- Brand system (exact tokens), ConnectorHonestyBlock, PositioningTruthBlock, PricingLicenseMatrix, ProductScreenshotShowcase, RequestDemoForm; honesty respected (no forbidden claims).

- Open: the 5-product ecosystem pages (MES/QES/Yard/Energy) per §15.5 are thin or absent.

### G9 · Operations — 70% (Partial)

- Health/readiness strong; docker-compose binds PostgreSQL to 127.0.0.1 only (the exposed-port concern is closed); verify-server-exposure.sh nmap proof; Caddyfile; .env separation; password rotation; Jenkins CI scaffold.

- Open: backup/restore automation is missing; parity check + incident runbook are partial.

### G10 · Zero-defect quality bar — 70% (Partial; 🔒 gate)

- Real proofs exist: SafeSql tests, connector-truth tests, auth-matrix E2E, forbidden-phrase scanner, value honesty lint.

- Open (gate-critical): global exception net; cross-tenant leakage proof; FDR recovery on a golden dataset (blocked while the live path is Pearson); full action-matrix enumeration.

# 9 · Prioritized remediation backlog

Ranked by leverage toward a demo-safe, gate-green state. Hours are rough engineering estimates. Minimum-completion thresholds follow your §19 rule: gate items require ~100%, everything else ~85%.

| Rank | Task | Gate | Severity | Min % | Est. effort |
| --- | --- | --- | --- | --- | --- |
| 1 | Wire Analytics.Core into the live advanced-analysis path; surface method/n/q/stability/VIF | G4 | Critical | 95% | 3–5 days |
| 2 | Add global RFC-7807 exception handler (AddProblemDetails + UseExceptionHandler) | G6/G10 | Critical | 100% | 1 day |
| 3 | Enforce + prove multi-tenant isolation (ITenantAccessor; two-tenant 403 test) | G5 | Critical | 100% | 3–4 days |
| 4 | Demo-certify DB connectors (smoke tests) and flip availability | G1/G7 | High | 95% | 2–3 days |
| 5 | Remove duplicate/orphaned page files; one canonical path per page + lint | G6 | High | 85% | 0.5 day |
| 6 | Set session read-only on all DB connector connections | G1 | High | 100% | 0.5 day |
| 7 | Backup + tested-restore automation for demo/pilot | G9 | High | 85% | 1–2 days |
| 8 | Finish widget script layer (PPIQ-WF-012/013/014): compile-to-safe-SQL + perf estimate | G3 | Medium | 85% | 3–4 days |
| 9 | Run generator; verify >100k volume + cross-source genealogy resolution | G7 | Medium | 85% | 1 day |
| 10 | Complete the no-dead-button action-matrix enumeration across all pages | G6/G10 | Medium | 100% | 2 days |
| 11 | Build the 5-product website ecosystem pages | G8 | Medium | 85% | 2–3 days |
| 12 | Add before/after capture + tamper-evident chaining to audit | G5 | Medium | 90% | 1–2 days |

## 9.1 · Top-three detail (§19 task format)

### Task 1 — Wire the advanced-analysis engine

| Field | Value |
| --- | --- |
| Target section | §7.3 / §7.4 (method selection, FDR, stability, value) |
| Acceptance gate | G4 Intelligence |
| Existing foundation | Analytics.Core (MI, Cramér's V, Lasso, VIF, MethodSelector, BenjaminiHochberg, Stratification, Bootstrap, ReadinessGate) — complete, unit-tested; SimpleAnalysis already wired the same way. |
| Implementation | Add a .NET compute service that loads feature/outcome vectors per request, runs MethodSelector → method → BH-FDR → stratification → bootstrap, persists results + q/stability/VIF, and becomes the live path behind CorrelationEndpoints (replacing the SQL Pearson facade). |
| Validation command | dotnet test (advanced-analysis suite) + a golden-dataset test asserting true signals recovered under FDR and spurious ones rejected; API response includes method/n/q/stability/excluded. |
| Evidence artifact | Green golden-dataset test; an Advanced Analysis result on demo data matching the §7.4 shape. |
| Dependency | Feature store (200_phase02 pgvector) populated by the demo generator. |
| Owner role | Backend / Data engineer |
| Min completion | 95% (gate-adjacent) |

### Task 2 — Global RFC-7807 exception net

| Field | Value |
| --- | --- |
| Target section | §8.2 / §13 (customer-safe errors, no raw stack traces) |
| Acceptance gate | G6 / G10 (🔒 no-85%) |
| Existing foundation | Results.Problem used in 4 places; CORS/rate-limit/HTTPS middleware present; no global handler. |
| Implementation | builder.Services.AddProblemDetails(); app.UseExceptionHandler() or an IExceptionHandler that maps unhandled exceptions to RFC-7807 with a correlation ID and no stack trace in non-dev; standardise endpoint errors on Results.Problem. |
| Validation command | Integration test that forces a handler exception and asserts a 500 returns a ProblemDetails body with no stack trace; e2e asserts no raw error surfaces. |
| Evidence artifact | Passing exception-mapping test + e2e body assertion. |
| Dependency | CorrelationIdMiddleware (already present). |
| Owner role | Backend |
| Min completion | 100% (gate) |

### Task 3 — Multi-tenant isolation + proof

| Field | Value |
| --- | --- |
| Target section | §10 tenant-isolation rule (absolute) |
| Acceptance gate | G5 (🔒 no-85%) |
| Existing foundation | tenant_id columns throughout; JWT tenant claims; TryTenant readers; tenants table; no_tenant guard. Missing: ITenantAccessor + uniform enforcement; default GUID hardcoded ~28×. |
| Implementation | Introduce ITenantAccessor resolved from the authenticated context; apply tenant scoping uniformly (query filter / repository guard); remove hardcoded default-tenant fallbacks from runtime paths. |
| Validation command | Authorization-matrix test seeding two tenants; assert every cross-tenant read returns 403/empty across routes, jobs, retrieval and export. |
| Evidence artifact | Green two-tenant leakage test. |
| Dependency | Auth context (present). |
| Owner role | Backend / Security |
| Min completion | 100% (gate) |

## 9.2 · Suggested sequencing

If the next milestone is a customer demo: do 2, 3, 5, 6 first (small, gate-critical safety + hygiene), then 1 and 4 (the credibility of the advanced story and the live-source story), then the remainder. Items 2/5/6 are well under a day each and remove the highest embarrassment risk for the least effort.

Bottom line: a principled, well-built platform whose remaining distance to demo-safe is concentrated in a handful of mostly-integration items. The single highest-value move is to plug the statistics engine you already wrote into the live path.