PlantProcess IQ

Full Product Plan: From Scratch to Demo, Pilot and V1

Prepared for: Karim Gamal Elsayed
Version 1.0 | 2026

# 1. Planning Objective

This plan converts the PlantProcess IQ concept into a practical roadmap. The goal is to build a demo and pilot-ready product without using any confidential employer/customer data. The first 12 months should focus on synthetic data, a generic model, one strong steel-inspired example, and customer validation before any full product commitment.

Planning rule Do not build the full platform before selling the problem. Build a credible synthetic demo, run discovery calls, sell a data readiness assessment, then sell a pilot.

# 2. Roadmap Overview

Figure 1 - Roadmap from product definition to V1 launch.

# 3. Milestones

| Milestone | Target Timing | Definition of Done |
| --- | --- | --- |
| M0 - Concept locked | Week 1 | Product name, target customer, first use case, value proposition and non-goals defined. |
| M1 - Technical blueprint ready | Week 2 | Architecture, data model, stack, MVP scope and demo story finalized. |
| M2 - Synthetic data generator ready | Week 4-6 | 100k+ synthetic records generated for process, quality, defects and genealogy. |
| M3 - Data model and ETL ready | Week 6-8 | Canonical schema implemented and synthetic source data mapped into it. |
| M4 - Correlation demo ready | Week 10-12 | Dashboard shows top risk contributors and defect correlations. |
| M5 - Prediction demo ready | Month 4 | Baseline ML model predicts risk on synthetic test set and explains top drivers. |
| M6 - Customer demo pack ready | Month 5-6 | Proposal, demo script, sample report and dashboard screenshots ready. |
| M7 - First discovery calls | Month 6-7 | 10-20 customer/recruiter/domain conversations completed. |
| M8 - Pilot-ready product | Month 8-9 | Can accept customer sample data and run data readiness/correlation pilot. |
| M9 - Beta V1 | Month 10-12 | Connector framework, security baseline, reporting and deployment package ready. |

# 4. Epic Map

| Epic ID | Epic Name | Goal |
| --- | --- | --- |
| E1 | Product Definition & Positioning | Define product boundary, target industries, target personas and first offer. |
| E2 | Generic Manufacturing Data Model | Build domain-neutral entities and configuration strategy. |
| E3 | Synthetic Data Generator | Generate realistic manufacturing data without confidential information. |
| E4 | Data Ingestion & Mapping | Load source tables and map them to canonical entities. |
| E5 | Data Quality & Genealogy Engine | Detect broken data and build material/batch genealogy. |
| E6 | Correlation & Analytics Engine | Find relationships between process parameters and quality outcomes. |
| E7 | Prediction & Explainability | Train baseline ML models and explain high-risk cases. |
| E8 | Dashboard & Frontend | Create Qlik/Power BI dashboard and later React product UI. |
| E9 | Reporting & AI Assistant | Generate investigation reports and natural-language explanations. |
| E10 | Security, Packaging & Deployment | Prepare on-prem/private deployment and customer data controls. |
| E11 | Sales Assets & Customer Validation | Create proposal, demo script, one-page offer and discovery process. |

# 5. Jira-Style Backlog

| Ticket | Area | Task | Priority | Estimate |
| --- | --- | --- | --- | --- |
| E1-01 | Product | Define product name and positioning statement | High | 1 day |
| E1-02 | Product | Define first industry-neutral use case and steel-specific demo story | High | 2 days |
| E1-03 | Product | Define non-goals: no MES replacement, no full Level 2, no confidential data | High | 1 day |
| E2-01 | Data Model | Create ERD for plant, line, operation, material unit, equipment, parameter, quality event | High | 3 days |
| E2-02 | Data Model | Design material genealogy table and parent-child relationships | High | 3 days |
| E2-03 | Data Model | Design configurable parameter catalog and defect catalog | High | 2 days |
| E3-01 | Synthetic Data | Generate steel route: EAF/LF -> Caster -> HSM -> Quality | High | 5 days |
| E3-02 | Synthetic Data | Add hidden defect patterns for ML validation | High | 3 days |
| E3-03 | Synthetic Data | Add generic manufacturing examples: batch, equipment, quality result | Medium | 3 days |
| E4-01 | Ingestion | Create source import format for CSV/Excel/SQL export | High | 4 days |
| E4-02 | Ingestion | Implement mapping configuration from source columns to canonical model | High | 5 days |
| E5-01 | Data Quality | Implement missing ID, duplicate event and timestamp gap checks | High | 4 days |
| E5-02 | Genealogy | Build material genealogy search API | High | 5 days |
| E6-01 | Analytics | Build correlation matrix by defect and parameter | High | 4 days |
| E6-02 | Analytics | Build defect-rate-by-parameter-bin analysis | High | 3 days |
| E7-01 | ML | Train baseline random forest/gradient boosting model | High | 5 days |
| E7-02 | ML | Add feature importance and explanation text | High | 4 days |
| E8-01 | Dashboard | Create Qlik/Power BI dashboard mockup | High | 5 days |
| E8-02 | Frontend | Create React UI skeleton for material risk and genealogy | Medium | 7 days |
| E9-01 | Reports | Generate PDF investigation report | Medium | 4 days |
| E10-01 | Security | Define roles, permissions, audit logs and on-prem deployment assumptions | High | 4 days |
| E11-01 | Sales | Create one-page offer and sales deck/doc | High | 3 days |
| E11-02 | Validation | Prepare 20 discovery questions and outreach target list | High | 2 days |

# 6. Sprint Plan

| Sprint | Duration | Goal | Demo Output |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Product scope, architecture, data model | Technical blueprint and ERD draft |
| Sprint 2 | 2 weeks | Synthetic data generator | Generated process/quality/genealogy dataset |
| Sprint 3 | 2 weeks | Database schema and ingestion | Data loaded into canonical model |
| Sprint 4 | 2 weeks | Data quality and genealogy | Search material and show process history |
| Sprint 5 | 2 weeks | Correlation engine | Correlation dashboard and top contributors |
| Sprint 6 | 2 weeks | Prediction model | Risk scoring and feature importance |
| Sprint 7 | 2 weeks | Dashboard/report pack | Demo dashboard and sample customer report |
| Sprint 8 | 2 weeks | Sales demo readiness | Recorded demo, proposal, discovery script |

# 7. When Can You Show a Demo?

Earliest credible demo After 8-12 weeks, you can show a synthetic demo: generated plant data, genealogy, defect correlation, risk dashboard and sample explanation. This is enough for discovery calls, not yet for a paid production pilot.

| Demo Level | Timing | What It Includes | Can Show To |
| --- | --- | --- | --- |
| Concept demo | Week 2 | Architecture, mockups, value proposition | Trusted contacts / advisors |
| Synthetic data demo | Week 6 | Generated data and basic genealogy | Technical peers / recruiters |
| Analytics demo | Week 10-12 | Correlation dashboard and defect patterns | Potential customers |
| Prediction demo | Month 4 | Risk model and explanation | Potential pilot customers |
| Pilot-ready demo | Month 6-8 | Data readiness workflow and import template | Paying pilot prospects |
| Beta product | Month 10-12 | Connector framework, reports, deployment package | First paying customer |

# 8. Customer Validation Plan

Prepare a one-page offer: Process-to-Quality Correlation Diagnostic.

Identify target personas: plant quality manager, MES manager, process engineer, manufacturing IT lead, digital manufacturing manager, system integrator.

Send 50 focused outreach messages with one simple question: “Do you have difficulty linking process data to quality defects?”

Run discovery calls without selling the full product.

Ask for examples of their defect investigation process, data sources and pain points.

Refine the product around repeated pain, not around personal assumptions.

Only then offer a paid data readiness assessment or diagnostic pilot.

# 9. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope becomes too broad | Product never finishes | Start with one route, one defect family, one dashboard. |
| No real customer data | Model cannot prove value | Use synthetic demo first, then sell data readiness assessment. |
| False correlation interpreted as root cause | Loss of trust | Use careful wording: suspected contributor, not guaranteed cause. |
| Security restrictions block access | Pilot delayed | Offer CSV/SQL export first, on-prem later. |
| Too much Qlik dependency | Product becomes only dashboard | Keep intelligence engine separate from BI layer. |
| Too much ML complexity | Hard to explain | Start with correlation and interpretable models. |
| Conflict with employer/client data | Legal risk | Use only synthetic data and customer-approved data; keep all work independent. |
| Customer expects full MES | Wrong expectation | Position as intelligence layer, not MES replacement. |

# 10. Definition of Full Version

Multi-source data ingestion: CSV/Excel, SQL Server, Oracle, PostgreSQL and API-based import.

Configurable canonical model for different industries and material/batch types.

Genealogy viewer for material/batch/product traceability.

Data quality engine with reusable rules and issue reporting.

Correlation engine for parameter-to-defect analysis.

Prediction engine with model registry, validation, risk scoring and explainability.

Dashboard layer with Qlik/Power BI export and React product UI.

Investigation report generator with evidence, charts, suspected contributors and next actions.

On-prem/private cloud deployment package with RBAC, audit logs and secure configuration.

Sales/pilot kit: proposal, demo script, data readiness checklist and sample report.

# 11. Suggested First Repository Structure

| Folder / Project | Purpose |
| --- | --- |
| src/PlantProcess.Api | .NET backend API for dashboard and product workflows |
| src/PlantProcess.Domain | Canonical domain model and business rules |
| src/PlantProcess.Infrastructure | Database, connectors, import jobs and external integrations |
| src/PlantProcess.Workers | Background ingestion, analytics and report jobs |
| ml/ | Python notebooks/scripts for correlation, feature engineering and model training |
| ui/ | React frontend product UI |
| dashboards/ | Qlik/Power BI dashboard prototypes and exported screenshots |
| data/synthetic/ | Generated synthetic datasets only |
| docs/ | Architecture, data dictionary, product proposal, pilot reports |
| deploy/ | Docker compose, local deployment and customer pilot setup |

# 12. References

Microsoft .NET support policy and release lifecycle: https://dotnet.microsoft.com/en-us/platform/support/policy

ML.NET documentation: https://learn.microsoft.com/en-us/dotnet/machine-learning/

scikit-learn documentation: https://scikit-learn.org/

Qlik Sense analytic connections / Server-Side Extension: https://help.qlik.com/en-US/sense-developer/November2025/Content/Sense_Helpsites/AnalyticConnections.htm

PostgreSQL declarative partitioning: https://www.postgresql.org/docs/current/ddl-partitioning.html

PostgreSQL JSON/JSONB types: https://www.postgresql.org/docs/current/datatype-json.html

ONNX Runtime documentation: https://onnxruntime.ai/docs/